JARVIS-X

Personal AI Operating Assistant

Product Requirements Document + Complete Phase Implementation Roadmap

Windows-first • Modular • Permissioned • Voice + Vision + Computer Control

# Document Overview

This document defines the product requirements, system architecture, security model, technology stack, milestones, acceptance criteria, and phased implementation plan for JARVIS-X.

# Table of Contents

1. Product Vision

2. Product Requirements Document (PRD)

3. System Architecture

4. Security & Permission Model

5. Technology Stack

6. Repository Structure

7. Phase-by-Phase Implementation Roadmap

8. Milestones & Acceptance Criteria

9. Master Feature Checklist

10. JARVIS-X 1.0 Definition

# 1. Product Vision

JARVIS-X is a personal AI operating assistant designed to understand natural-language and voice requests, reason over multi-step goals, use controlled computer tools, manage approved files and applications, browse the web, retrieve personal knowledge, remember useful user-provided information, and execute verified workflows.

The system is inspired by fictional assistants such as JARVIS and ULTRON in terms of interaction and autonomy concepts, but is implemented as a permissioned software agent. The AI never receives unrestricted operating-system authority.

# 2. Product Requirements Document (PRD)

## 2.1 Goals

Natural text and voice interaction.

Controlled access to laptop capabilities.

Multi-step task planning and execution.

Personal memory and document knowledge.

Browser and application automation.

Developer-focused workflows.

System monitoring and notifications.

Extensible tool/plugin architecture.

Strong permission, confirmation, audit, and emergency-stop controls.

## 2.2 Non-Goals

Unrestricted operating-system control.

Executing arbitrary commands generated by an LLM.

Hidden autonomous activity.

Bypassing user confirmations for high-impact actions.

Publicly exposing a private computer-control API without strong authentication.

## 2.3 Primary User Stories

“Jarvis, open VS Code and my project.”

“Jarvis, check my CPU, RAM, and disk usage.”

“Jarvis, find my latest project report and summarize it.”

“Jarvis, check why my backend is not starting.”

“Jarvis, research this topic and prepare a summary.”

“Jarvis, remind me about this tomorrow.”

“Jarvis, prepare my project for tomorrow’s demo.”

## 2.4 Core Functional Requirements

AI provider abstraction with cloud and local model support.

Structured planning and tool calls.

Tool registry and schema validation.

Permission/risk engine.

Computer, application, filesystem, terminal, browser, system, memory, voice, and vision subsystems.

Desktop UI with chat, status, confirmations, activity, settings, and emergency controls.

Audit logging without storing secrets.

## 2.5 Quality Requirements

Modular architecture.

Strong typing and schema validation.

Unit, integration, security, and end-to-end tests.

Graceful error handling.

Observable tool execution.

Verification before claiming task completion.

Safe failure behavior.

# 3. System Architecture

The core execution path is: User → Orchestrator → Context/Memory → Planner → Structured Tool Call → Schema Validation → Permission Engine → Tool Execution → Observation → Verification → Memory → Response.

| Layer | Responsibility |
| --- | --- |
| User Layer | Text UI, voice UI, desktop interface, future mobile/remote clients. |
| JARVIS Orchestrator | Coordinates requests, plans, tools, state, retries, and verification. |
| AI Layer | Provider-independent reasoning, structured output, streaming, and model selection. |
| Tool Layer | Computer, applications, filesystem, terminal, browser, system, services, and workflows. |
| Memory Layer | Conversation memory, semantic memory, episodic memory, vector retrieval, and RAG. |
| Security Layer | Risk classification, permissions, confirmations, allowlists, audit logs, and emergency stop. |
| Integration Layer | Email, calendar, GitHub, cloud storage, notifications, and smart-environment integrations. |

# 4. Security & Permission Model

Security is a foundational requirement. The LLM proposes actions; only registered, validated tools can execute them. Every action passes through the permission engine.

| Level | Meaning | Examples |
| --- | --- | --- |
| SAFE | Read-only and low-risk operations; automatic execution. | Read files, search files, screenshots, system status, open approved applications. |
| CONFIRM | Potentially destructive, external, or consequential actions require explicit approval. | Delete, move sensitive files, send email, upload, Git push, install software, external form submission. |
| BLOCK | Actions that should not be available to autonomous execution. | Destructive system operations, disk formatting, credential extraction, or attempts to bypass safeguards. |

Emergency controls: global STOP, cancel active task, disable terminal, disable browser, disable computer control, and disable autonomous mode.

# 5. Technology Stack

| Area | Technology |
| --- | --- |
| Backend | Python 3.12+, FastAPI, Pydantic, SQLAlchemy, Alembic, httpx, asyncio |
| Frontend | React, TypeScript, Vite, Tailwind CSS |
| Desktop | Tauri |
| Database | SQLite initially; PostgreSQL + pgvector for production |
| Browser | Playwright |
| Computer Control | Windows UI Automation, PyAutoGUI where appropriate, controlled PowerShell/subprocess |
| AI | Provider abstraction for OpenAI-compatible, Gemini, Anthropic, OpenRouter, and local models |
| Testing | Pytest, Ruff, MyPy, integration and security tests |
| Memory/RAG | Embeddings, vector store, retrieval, reranking, document parsers |

# 6. Repository Structure

jarvis-x/
├── apps/
│   ├── backend/
│   │   ├── app/
│   │   │   ├── api/
│   │   │   ├── agent/
│   │   │   ├── ai/
│   │   │   ├── tools/
│   │   │   ├── security/
│   │   │   ├── memory/
│   │   │   ├── voice/
│   │   │   └── main.py
│   │   └── tests/
│   └── desktop/
├── packages/
│   ├── shared-types/
│   └── shared-config/
├── data/
├── scripts/
├── tests/
├── docs/
├── .env.example
├── docker-compose.yml
├── README.md
└── LICENSE

# 7. Phase-by-Phase Implementation Roadmap

## PHASE 0 — Foundation & Architecture

Goal: Create the engineering foundation and desktop/backend skeleton.

☐ Initialize Git repository

☐ Create monorepo structure

☐ FastAPI backend

☐ React + TypeScript frontend

☐ Tauri shell

☐ Python environment

☐ Configuration and .env handling

☐ Logging

☐ Ruff/MyPy/Pytest

☐ Database abstraction

☐ Health endpoint

☐ Documentation

Milestone: JARVIS-X launches successfully with backend and desktop shell.

## PHASE 1 — JARVIS Brain

Goal: Build the AI reasoning and orchestration layer.

☐ AIProvider abstraction

☐ OpenAI/Gemini/Anthropic/OpenRouter/local adapters

☐ Streaming

☐ Structured output

☐ Conversation context

☐ System prompt and personality

☐ Agent orchestrator

☐ Planner

☐ Executor

☐ Observer

☐ Verifier

☐ Agent state

Milestone: JARVIS can understand a request and produce a validated structured plan.

## PHASE 2 — Tool System

Goal: Create the safe capability layer.

☐ BaseTool

☐ Tool Registry

☐ Tool schemas

☐ Tool discovery

☐ Tool execution

☐ Tool results

☐ Timeouts

☐ System information tool

☐ CPU/RAM/disk/battery/network/process status

Milestone: AI can select and safely execute registered tools.

## PHASE 3 — Computer Control

Goal: Enable controlled interaction with Windows.

☐ Open/close/focus applications

☐ Window management

☐ Keyboard control

☐ Mouse control

☐ Screenshots

☐ Screen regions

☐ Windows UI Automation abstraction

☐ Computer controller

☐ Action verification

Milestone: “Open VS Code” works through the complete agent-to-Windows pipeline.

## PHASE 4 — File System Intelligence

Goal: Enable controlled file operations and document handling.

☐ Search/read/create/rename/copy/move files

☐ Compress files

☐ Large-file detection

☐ Duplicate detection

☐ Folder organization

☐ Allowed directories

☐ Protected directories

☐ Delete confirmation

☐ Audit logs

Milestone: JARVIS can find and summarize approved files and safely perform approved file operations.

## PHASE 5 — Developer JARVIS

Goal: Build development and coding workflows.

☐ Controlled PowerShell

☐ Command allowlist

☐ Working-directory restrictions

☐ Python/Node/npm/Java/Maven/Docker/Git

☐ Git status/diff/log/branch/commit

☐ Push confirmation

☐ Test execution

☐ Log analysis

☐ Code debugging assistance

Milestone: JARVIS can diagnose a development project and assist with routine engineering workflows.

## PHASE 6 — Browser JARVIS

Goal: Add controlled web navigation and research.

☐ Playwright

☐ Browser sessions

☐ Navigation

☐ Search

☐ Read pages

☐ Click/type/scroll

☐ Downloads

☐ Uploads

☐ Page screenshots

☐ Page understanding

☐ Submission/purchase/account-change confirmations

Milestone: JARVIS can research and summarize web information through an isolated browser session.

## PHASE 7 — JARVIS Memory

Goal: Build useful persistent memory.

☐ Conversation memory

☐ Current task memory

☐ User preferences

☐ Project memory

☐ Semantic memory

☐ Episodic memory

☐ Memory extraction

☐ Retrieval

☐ Ranking

☐ Update/delete

☐ Confidence/provenance

Milestone: JARVIS can retrieve relevant prior information without storing everything indiscriminately.

## PHASE 8 — Personal Knowledge / RAG

Goal: Create a searchable personal knowledge base.

☐ PDF/DOCX/TXT/Markdown/CSV/code ingestion

☐ Metadata extraction

☐ Chunking

☐ Embeddings

☐ Vector store

☐ Hybrid retrieval

☐ Reranking

☐ Citations

☐ Document update/delete

Milestone: JARVIS can answer questions grounded in the user's approved documents.

## PHASE 9 — Voice JARVIS

Goal: Enable natural voice interaction.

☐ Speech-to-text

☐ Text-to-speech

☐ Streaming speech

☐ Voice activity detection

☐ Wake word

☐ Listening indicator

☐ Voice interruption

☐ Voice confirmation

☐ Context-preserving dialogue

Milestone: User can say “Jarvis” and operate the assistant by voice.

## PHASE 10 — Vision / Screen Intelligence

Goal: Give JARVIS visual understanding.

☐ Screenshot analysis

☐ OCR

☐ Vision model

☐ UI understanding

☐ Window detection

☐ Button/text detection

☐ Visual reasoning

☐ Screen change detection

Milestone: JARVIS can answer questions about the current screen and use visual context for tasks.

## PHASE 11 — Autonomous Agent

Goal: Support multi-step goals with observation and recovery.

☐ Goal planning

☐ Task graph

☐ Subtasks

☐ Tool chaining

☐ Retries

☐ Error recovery

☐ Replanning

☐ Verification

☐ Progress reporting

☐ Cancellation

Milestone: JARVIS can complete a multi-step development or computer workflow and report verified results.

## PHASE 12 — Personal Workflow Automation

Goal: Turn repeated tasks into reusable workflows.

☐ Workflow recorder

☐ Templates

☐ Save/run/edit workflows

☐ Parameters

☐ Failure recovery

☐ Workflow history

Milestone: A repeated workflow can be invoked by one natural-language command.

## PHASE 13 — Scheduler

Goal: Add scheduled tasks and workflows.

☐ One-time tasks

☐ Daily/weekly schedules

☐ Background jobs

☐ Scheduled workflows

☐ Retries

☐ History

☐ Notifications

Milestone: JARVIS can execute approved scheduled workflows.

## PHASE 14 — Personal Services

Goal: Integrate external services.

☐ Email read/search/summarize/draft/send with confirmation

☐ Calendar read/create/modify

☐ GitHub repositories/issues/PRs/commits/CI

☐ Cloud storage search/read/upload with confirmation

Milestone: JARVIS can operate across approved personal services through explicit connectors.

## PHASE 15 — Notifications

Goal: Surface important events.

☐ Desktop notifications

☐ Task completion

☐ Errors

☐ Scheduled task results

☐ System alerts

☐ Development alerts

☐ Service failures

Milestone: JARVIS can notify the user when an important monitored event occurs.

## PHASE 16 — System Monitoring

Goal: Build a system intelligence dashboard.

☐ CPU/GPU/RAM/disk/network/battery

☐ Temperature where available

☐ Processes

☐ Startup applications

☐ Network connections

☐ Real-time graphs

☐ Historical data

☐ Threshold alerts

☐ Anomaly detection

Milestone: JARVIS provides a useful live view of the laptop.

## PHASE 17 — Security Center

Goal: Harden the assistant before increasing autonomy.

☐ Tool permissions

☐ Directory/application/network/browser permissions

☐ Secrets protection

☐ Sandboxing

☐ Path traversal protection

☐ Prompt-injection defenses

☐ Tool-injection defenses

☐ Audit logs

☐ Emergency stop

☐ Capability kill switches

Milestone: The user can immediately stop or disable sensitive capabilities.

## PHASE 18 — Advanced Reasoning

Goal: Improve task quality and reliability.

☐ Reasoning models

☐ Task decomposition

☐ Self-verification

☐ Result validation

☐ Tool selection optimization

☐ Context compression

☐ Long-context handling

☐ Failure analysis

☐ Adaptive planning

Milestone: JARVIS becomes more reliable on complex multi-step tasks.

## PHASE 19 — Multi-Agent Architecture

Goal: Introduce specialized agents only after the single-agent system is stable.

☐ Coding Agent

☐ Research Agent

☐ Computer Agent

☐ Browser Agent

☐ File Agent

☐ System Agent

☐ Memory Agent

☐ Planning Agent

☐ Inter-agent contracts

Milestone: Specialized agents can collaborate through controlled interfaces.

## PHASE 20 — Testing & Reliability

Goal: Build a measurable quality system.

☐ Unit tests

☐ Integration tests

☐ E2E tests

☐ Security tests

☐ Permission tests

☐ Agent planning tests

☐ Browser tests

☐ Computer-control tests

☐ Failure/recovery tests

☐ 100-task benchmark

☐ Success/latency/error metrics

Milestone: JARVIS has measurable reliability and regression protection.

## PHASE 21 — Personalization

Goal: Make the assistant configurable.

☐ Name

☐ Voice

☐ Tone

☐ Humor

☐ Response length

☐ Autonomy level

☐ Confirmation settings

☐ Allowed apps/directories

☐ Preferred model/browser

☐ Theme

☐ Voice-only mode

Milestone: User can configure how JARVIS behaves and interacts.

## PHASE 22 — JARVIS HUD

Goal: Build the polished futuristic desktop experience.

☐ Assistant status

☐ Listening/thinking/executing animations

☐ System metrics

☐ Current task

☐ Activity feed

☐ Success/error states

☐ Compact mode

☐ HUD dashboard

Milestone: The desktop application provides a polished JARVIS-style experience.

## PHASE 23 — Remote Access

Goal: Optional secure access from other devices.

☐ Phone/tablet/web client

☐ Secure API

☐ Authentication

☐ Device pairing

☐ Encryption

☐ Sessions

☐ Device revocation

☐ Remote kill switch

Milestone: JARVIS can be safely accessed from approved devices.

## PHASE 24 — Smart Environment

Goal: Optional local IoT/home automation.

☐ Smart lights

☐ Smart plugs

☐ Sensors

☐ Local network devices

☐ Permissioned automation

Milestone: JARVIS can interact with approved smart devices.

## PHASE 25 — JARVIS-X 1.0

Goal: Integrate and stabilize the complete personal AI platform.

☐ Complete integration

☐ Security audit

☐ Performance optimization

☐ UX polish

☐ Documentation

☐ Backup/recovery

☐ Release packaging

☐ Regression benchmark

☐ Versioned release

Milestone: A stable, tested, permissioned personal AI assistant suitable for daily use.

# 8. Milestones & Acceptance Criteria

| Milestone | Area | Acceptance |
| --- | --- | --- |
| MVP-1 | Foundation | Backend and desktop application launch; health endpoint passes. |
| MVP-2 | Brain | Natural-language request becomes validated structured plan. |
| MVP-3 | Tools | System and application tools execute through permission engine. |
| MVP-4 | Computer | “Open VS Code” works end-to-end and is verified. |
| MVP-5 | Files/Terminal | Approved file operations and controlled commands work safely. |
| MVP-6 | Browser | Research workflow works in isolated browser session. |
| MVP-7 | Memory/RAG | Relevant personal knowledge is retrieved with grounding. |
| MVP-8 | Voice | Wake word → STT → agent → action → TTS works. |
| MVP-9 | Autonomy | Multi-step task completes with progress and verification. |
| MVP-10 | Production | Security tests, benchmark, packaging, documentation, and recovery procedures pass. |

# 9. Master Feature Checklist

☐ AI brain and provider abstraction

☐ Structured agent planning

☐ Tool registry

☐ Permission/risk engine

☐ Computer control

☐ Application control

☐ Filesystem intelligence

☐ Controlled terminal

☐ Developer workflows

☐ Browser automation

☐ Memory

☐ Personal RAG

☐ Voice

☐ Wake word

☐ Vision

☐ Autonomous workflows

☐ Workflow automation

☐ Scheduler

☐ Email integration

☐ Calendar integration

☐ GitHub integration

☐ Cloud storage

☐ Notifications

☐ System monitoring

☐ Security center

☐ Emergency stop

☐ Advanced reasoning

☐ Multi-agent system

☐ Reliability benchmark

☐ Personalization

☐ JARVIS HUD

☐ Secure remote access

☐ Smart environment integration

☐ JARVIS-X 1.0 release

# 10. JARVIS-X 1.0 Definition

JARVIS-X 1.0 is complete when the system can accept text or voice goals, retrieve relevant personal context, plan multi-step actions, invoke controlled computer/browser/file/developer tools, request confirmation when required, verify outcomes, maintain useful memory, notify the user, and safely stop at any time.

The defining principle remains: the assistant should be powerful because it has many well-designed tools, not because the AI has unrestricted access to the computer.

# Recommended Implementation Sequence

Phase 0 → Foundation

Phase 1 → AI Brain

Phase 2 → Tool System

Phase 3 → Computer Control

Phase 4 → Files

Phase 5 → Developer Agent

Phase 6 → Browser

Phase 7 → Memory

Phase 8 → RAG

Phase 9 → Voice

Phase 10 → Vision

Phase 11 → Autonomous Agent

Phase 12 → Workflows

Phase 13 → Scheduler

Phase 14–16 → Integrations + Notifications + Monitoring

Phase 17 → Security Hardening

Phase 18–20 → Reasoning + Multi-Agent + Reliability

Phase 21–24 → Personalization + HUD + Remote + Smart Environment

Phase 25 → JARVIS-X 1.0

JARVIS-X — Build the brain first. Add capabilities safely. Verify everything.